I-Crash: from project to startup

Everything you need to do and learn, in order, to go from a working app to a brand, a product, funding and sales.

How to use this. There are 30 steps in 7 phases. Each step says what it is, its objective, what it means for I-Crash, and where to learn more. References are tagged: Slides, Web, Video, Book, Ask. Steps overlap in practice, but do Steps 2 and 3 first, and do not spend money (company, patent, branding) before Steps 4 to 7 give you evidence. Each step has a status line, fill-in tables where they help (skills, ownership, interview log, competitors, costs and so on) and a My notes box: click in any cell and type. A reference library with all the main places to gather information is at the end.

# Overview

| No. | Step |
| --- | --- |
| Phase 1. Foundations |  |
| 1 | Founder readiness and team |
| 2 | Who owns I-Crash |
| 3 | Problem, scope and goals (one page) |
| Phase 2. Prove the problem |  |
| 4 | Customer interviews |
| 5 | Value Proposition Canvas |
| 6 | Business Model Canvas |
| 7 | Market study, competitors and positioning |
| Phase 3. Protect and comply |  |
| 8 | Brand, domain and trademark |
| 9 | Patents, copyright and open-source licences |
| 10 | Medical-device boundary (MDR) |
| 11 | Data protection and cybersecurity |
| 12 | Clinical content and standards |
| 13 | Contracts and insurance |
| Phase 4. Build and test |  |
| 14 | Product scope and roadmap (MVP) |
| 15 | System design and architecture validation |
| 16 | User-centred design and screens |
| 17 | Engineering quality and testing |
| 18 | Usability testing |
| 19 | Hospital integration and hardware |
| 20 | Pilot with ESEL or a hospital, and evidence |
| Phase 5. Sell |  |
| 21 | Pricing and unit economics |
| 22 | How hospitals buy |
| 23 | Go-to-market: channels, partners and references |
| 24 | Support and onboarding |
| Phase 6. Company and money |  |
| 25 | Business plan and financials |
| 26 | Create the company |
| 27 | Funding and incentives |
| 28 | Pitch deck, demo and story |
| 29 | Network, mentors and learning |
| Phase 7. Later |  |
| 30 | Growth: other markets and products |

# Phase 1. Foundations

## 1. Founder readiness and team

Status:  ☒ To do     ☐ Doing     ☐ Done

What it is: An honest check of your motivation, available time and skills, and a list of who is on the team and who is missing (technical, clinical, sales, finance).

Objective: Know whether you can commit, and which gaps to fill before asking anyone for money. Lack of experience and too many people on the team are classic reasons new businesses fail.

For I-Crash: You cover the product and technology. Decide who will cover clinical credibility, sales and finance. An ESEL professor could be the clinical advisor.

Where to learn more:

Slides  EMP_02 (the entrepreneur, myths) and EMP_06 (founder questions, common mistakes)

Web  IAPMEI entrepreneur self-test (PDF)

Video  Michael Seibel (Y Combinator): best startup lessons

Web  Startup Portugal: programmes and resources

Team skills (your notes)

| Who | Has skills in | Learning |
| --- | --- | --- |
| Martim | Engineering, design | Branding, finance |
| Pedro | Engineering | Finance, production |
| ESEL professors | Clinical | --- |
| Missing in the team | Clinical, finance and sales | --- |

Filling the gaps

| Gap | Who could cover it | By when |
| --- | --- | --- |
| Clinical | An ESEL professor as clinical advisor (to confirm) |  |
| Finance |  |  |
| Sales |  |  |

My notes

## 2. Who owns I-Crash

Status:  ☒ To do     ☐ Doing     ☐ Done

What it is: A written agreement between everyone who built I-Crash (you, your co-author, and ISEL/IPL as the institution) about who owns the code, design and name, and who does what.

Objective: Answer the first question every hospital and investor will ask: “who owns this?”. An unclear answer can stop a deal.

For I-Crash: The project began as a bachelor’s project, so ask ISEL/IPL in writing whether they claim any rights. Do this before approaching funders or hospitals.

Where to learn more:

Ask  The IPL innovation office and the ISEL incubator (what rules apply to a project that began as a bachelor’s project)

Ask  A lawyer (one short consultation to draft the co-ownership agreement)

Slides  EMP_06 (“too many people on the boat”, undefined hierarchy)

Web  INPI: intellectual property basics

Who owns I-Crash (your notes)

| Who | What they did | Owns I-Crash? |
| --- | --- | --- |
| Martim | Developed the product | Yes: owner |
| Pedro | Developed the product | Yes: owner |
| ESEL professors | Initial clients who requested the product | No: did not directly contribute to its development |
| ISEL professors | Barely guided the development of the bachelor's final project | No |
| ESEL, ISEL and IPL (institutions) | --- | No: did not directly contribute to its development |

To do: get this confirmed in writing by ISEL and IPL, and sign a short agreement between the two owners.

My notes

## 3. Problem, scope and goals (one page)

Status:  ☒ To do     ☐ Doing     ☐ Done

What it is: One page that says: the problem in one sentence, the main users, what I-Crash does and deliberately does not do, and what success looks like in 12 months.

Objective: Make sure the team, ESEL, hospitals and funders all hear the same story, and keep the product on the right side of regulation. Do not confuse the business with the product.

For I-Crash: Reuse your existing design and audit documents in this Project. Write down explicitly: no patient data, no clinical decisions.

Where to learn more:

Slides  EMP_04 (problem, pain point, solution) and EMP_06 (mistakes to avoid)

Ask  Your own Project documents (audits, design standards, system designs)

One-page scope (your notes)

| Item | Answer |
| --- | --- |
| The problem | Crash-cart management is required monthly and is done on paper. It takes a health professional a full morning (approx. 5 hours) to check all the clinical consumables by expiration date. |
| The main users | Health professionals who use the crash cart on a daily basis. |
| The solution | I-Crash is a mobile application and a dashboard for managing crash carts and clinical consumables, reducing the monthly management time considerably. |
| What it does not do | (proposed) No patient data and no clinical decisions. |
| Success in 12 months |  |

My notes

# Phase 2. Prove the problem

## 4. Customer interviews

Status:  ☒ To do     ☐ Doing     ☐ Done

What it is: Structured conversations with the people who use, check and buy crash carts: nurses, heads of nursing, pharmacy, quality and risk managers, biomedical engineering.

Objective: Confirm the problem is real, see how it is handled today (paper, spreadsheets), what it costs, and who decides to buy.

For I-Crash: Ask for facts (“When did you last find an expired item in a cart?”), not opinions (“Would you use an app?”). Aim for 15 to 20 interviews and end each with “Who else should I talk to?”.

Where to learn more:

Slides  EMP_10 (7 steps and 8 interview rules)

Book  The Mom Test (Rob Fitzpatrick)

Video  How to talk to customers properly, with Rob Fitzpatrick

Video  How To Talk To Users (Y Combinator)

Ask  GEI-ESEL and CIDNUR at ESEL (introductions to nurses)

What we know today (your notes) and what to ask

| Topic | What we know about the current process | Question to ask in the interviews (draft) |
| --- | --- | --- |
| The check | A monthly check of every crash cart is required, to validate the expiration date of the clinical consumables. It is done by hand: read every expiration date of every consumable, register it, and substitute those close to the date for safety reasons. | Walk me through the last time you did the check. |
| Time | It takes a whole morning, approx. 5 hours. | How long did it take last time, and who did it? |
| Paper | A lot of paper is used and every record is on paper. | Where are the records kept, and who reads them? |
| Waste | One month before the expiration date a consumable is deemed not useful, as a precaution. Perhaps it could have been used if it were known. | What happens to items taken out early? How many per month? |

Interview log

| # | Who (role, hospital) | Date | Key facts heard | Top pain | Who else to talk to |
| --- | --- | --- | --- | --- | --- |
| 1 |  |  |  |  |  |
| 2 |  |  |  |  |  |
| 3 |  |  |  |  |  |
| 4 |  |  |  |  |  |
| 5 |  |  |  |  |  |
| 6 |  |  |  |  |  |

My notes

## 5. Value Proposition Canvas

Status:  ☒ To do     ☐ Doing     ☐ Done

What it is: A one-page map of the customer (jobs, pains, gains) and of what I-Crash offers (products, pain relievers, gain creators).

Objective: Turn the interviews into one clear, testable value proposition per customer segment.

For I-Crash: Make one canvas for the nurse or health professional (a much shorter, simpler check) and another for the manager or pharmacy (audit trail, expiry control). Pick the top 3 pains only.

Where to learn more:

Slides  EMP_09 (Value Proposition Canvas)

Video  Strategyzer’s Value Proposition Canvas explained

Book  Value Proposition Design (Osterwalder, Pigneur, Bernarda, Smith)

Web  Strategyzer: canvases and tools

Value Proposition Canvas 1: the health professional who runs the crash-cart check

Segment: health professionals who use the crash cart. The pains come from your notes in Step 4; the rest is a first draft, to test in Steps 4 and 5.

| VALUE MAP |  |  | CUSTOMER PROFILE |  |
| --- | --- | --- | --- | --- |
| PAIN RELIEVERS – Read and register expiry dates in the app, not by hand – Digital record instead of paper – One list of items close to expiry – Alert before an item expires | GAIN CREATORS – A much shorter monthly check (measure it) – Confidence that the cart is ready – Clear record of who checked and when – Time back for patient care | FIT | CUSTOMER JOBS – Check the expiry date of every consumable each month – Replace items close to expiry, for safety – Record the check – Use the cart when a cardiac arrest happens |  |
| PRODUCTS & SERVICES – Mobile app for the crash-cart check – Expiry and missing-item alerts – Restock list and check history – Short training and onboarding – Offline use (to confirm in Step 15) |  |  | PAINS – The monthly check takes a whole morning (approx. 5 hours) – Every expiry date is read and registered by hand – Every record is on paper – Items are taken out a month before expiry, even if they could have been used – Hard to know what was done before | GAINS – A much shorter check – Less paper – Trust that the cart is ready – Fewer consumables wasted – Clear handover |

Fit check: the top three pains from the interviews must each have a pain reliever on the left. Remove anything on the left that answers no pain.

Value Proposition Canvas 2: the hospital that pays (nursing, pharmacy, quality)

Segment: the people who approve and pay. First draft, to test in Steps 4, 5 and 22.

| VALUE MAP |  |  | CUSTOMER PROFILE |  |
| --- | --- | --- | --- | --- |
| PAIN RELIEVERS – Time-stamped record of every check – Expiry alerts per cart – One dashboard for all carts – Works on its own at first; hospital integration later | GAIN CREATORS – Ready-made audit report – Staff hours saved on the monthly check – Fewer consumables thrown away – Small first contract and pilot | FIT | CUSTOMER JOBS – Keep carts safe and inspection-ready – Control stock and expiry dates – Show evidence in audits and accreditation – Stay within budget and approve purchases |  |
| PRODUCTS & SERVICES – Web admin dashboard – Automatic audit and expiry reports – Cart, ward and user management – Onboarding, training and support – Subscription per cart or per hospital (to test) |  |  | PAINS – A full morning of a health professional every month (approx. 5 hours per check) – Consumables wasted, replaced early – All records on paper – No overview of all wards – New IT tools need security approval and effort | GAINS – Audit evidence in one click – Staff time back – Less paper and less waste – One view of every cart – A low-risk first step |

Fit check: ask one buyer from each role (nursing, pharmacy, quality) which of these pains costs them most, and which gain they would pay for.

My notes

## 6. Business Model Canvas

Status:  ☒ To do     ☐ Doing     ☐ Done

What it is: A one-page picture of the whole business in nine blocks. The right side is about value (who you serve, what you offer, how you reach them and keep them), the left side about delivery (resources, activities, partners), and the bottom about money (costs and revenues).

Objective: See the whole business on one page, find the weakest assumption, and turn it into the next interview or experiment before you write a long business plan.

For I-Crash: The drafts below are first guesses made from the project, not facts: each one is a hypothesis to test in Steps 4, 5, 7, 21 and 25. I-Crash has two kinds of customer, the health professional who uses the crash cart and runs the monthly check, and the hospital that pays, so expect two value propositions (your two canvases from Step 5) on one business model.

How to fill it: Fill the blocks in this order: Customer segments, Value propositions, Channels, Customer relationships, Revenue streams, Key resources, Key activities, Key partners, Cost structure. Write short sticky-note phrases, one idea each, and mark every one as a fact (heard in an interview) or a hypothesis (still to test). Make a second canvas if two segments differ a lot. Update it after every few interviews.

Where to learn more:

Web  Strategyzer: Business Model Canvas (free PDF template)

Book  Business Model Generation (Osterwalder and Pigneur, 2010; the free preview has a chapter on each of the nine blocks)

Video  Business Model Canvas Explained

Video  Introduction to the Business Model Canvas

Slides  Your EMP class on the Business Model Canvas (add the slides when you have them)

Web  Strategyzer: canvases and tools

Canvas map: edit the phrases as your evidence changes

| 8. Key partners – ESEL: clinical testing – Hospital champion (pilot) – Cloud hosting provider – Cart suppliers who could resell – Lawyer and accountant |  | 7. Key activities – Build and maintain the app – Hosting and security – Onboarding and training – Sales and pilots – Keep cart contents correct |  | 2. Value propositions – Much shorter monthly cart check – Expiry and missing-item alerts – Audit trail for inspections – Less waste of expired stock – Cart ready in an emergency |  | 4. Customer relationships – Personal onboarding – Short nurse training – Support hours (to decide) – Co-creation with pilot users |  | 1. Customer segments – Users: nurses doing the check – Payers: nursing director, pharmacy, quality, administration – First niche: public hospitals (to test) – Later: private groups, emergency services |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | 6. Key resources – App code (IP) – Founders’ time – Cloud servers – Clinical adviser – Pilot as reference – Brand and domain |  |  |  | 3. Channels – Warm intros: ESEL, pilot – Direct to nursing, pharmacy, quality – Demo, LinkedIn, events – Later: public tenders |  |  |  |
| 9. Cost structure – Founders’ time (unpaid for now) – Cloud hosting and tools – Company set-up, about €220 to €360 (as researched) – Insurance (get a quote) – Support time – Compliance work later |  |  |  |  | 5. Revenue streams – Yearly subscription per cart or hospital (to test) – Set-up and training fee – Optional: tablets or labels resold – Pilot: free or discounted, for a case study |  |  |  |  |

Block by block: questions to ask yourself, and a first I-Crash draft to test

| Block | Ask yourself (and common patterns) | First draft for I-Crash (to test) |
| --- | --- | --- |
| 1. Customer segments | For whom are we creating value? Who are our most important customers? Common patterns: mass market, niche market, segmented, diversified, multi-sided platform. | Two roles: the health professional who uses the crash cart and runs the monthly check, and the hospital that pays (nursing, pharmacy, quality, administration). Start with one niche, for example public hospitals in one region, chosen in Step 7. |
| 2. Value propositions | What value do we deliver? Which customer problems do we solve and which needs do we satisfy? What bundle do we offer each segment? Common patterns: newness, performance, customisation, getting the job done, design, brand, price, cost reduction, risk reduction, accessibility, convenience. | Getting the job done (a much shorter monthly check), risk reduction (nothing expired or missing when it counts) and convenience (an audit report without paper). Confirm the top three pains in Steps 4 and 5. |
| 3. Channels | Through which channels do our segments want to be reached? How do we reach them now? Which work best and cost least? Common patterns: five phases: awareness, evaluation, purchase, delivery, after sales. | Awareness through ESEL and the pilot hospital, evaluation by demo and pilot, purchase by direct contract or public procurement, delivery as a hosted app on hospital tablets, after sales by support. See Steps 22 and 23. |
| 4. Customer relationships | What type of relationship does each segment expect from us? Which have we set up, and what do they cost? Common patterns: personal assistance, dedicated personal assistance, self-service, automated services, communities, co-creation. | Dedicated onboarding for the hospital, self-service for nurses after a short training, co-creation with the pilot users. Support terms are decided in Step 24. |
| 5. Revenue streams | For what value are customers really willing to pay? What do they pay now, and how? How would they prefer to pay? Common patterns: asset sale, usage fee, subscription fee, lending or renting, licensing, brokerage fee, advertising; fixed prices (list, feature, segment or volume dependent) or dynamic prices. | A yearly subscription per cart or per hospital, plus a set-up fee. A small first contract makes buying easier. Test willingness to pay in the interviews, then set the price in Step 21. |
| 6. Key resources | What key resources do our value propositions, channels, customer relationships and revenue streams require? Common patterns: physical, intellectual, human, financial. | Intellectual: the code, the know-how and the brand. Human: the founders and a clinical adviser. Physical: cloud servers and demo tablets. Financial: none yet, which is why Step 27 matters. |
| 7. Key activities | What key activities do our value propositions, channels, customer relationships and revenue streams require? Common patterns: production, problem solving, platform or network. | Mostly software: build, test, host and secure the app (Steps 15 to 18). Plus onboarding and support (Step 24) and keeping the cart contents list correct for each hospital. |
| 8. Key partners | Who are our key partners and suppliers? Which resources do we get from them, and which activities do they perform? Common patterns: strategic alliances, coopetition, joint ventures, buyer-supplier relationships. | ESEL for clinical testing, one hospital champion, a cloud provider, cart suppliers who could resell, a lawyer and an accountant. Check what ISEL or IPL can offer (Step 2). |
| 9. Cost structure | What are the most important costs in our model? Which key resources and key activities are the most expensive? Common patterns: cost-driven or value-driven; fixed costs, variable costs, economies of scale. | Mostly fixed and low: hosting, tools, insurance, legal and accounting, and your time. The cost of one extra cart is probably small, which suits a subscription. Put real figures in Step 25. |

Check the canvas: every segment has a value proposition and a revenue stream; every key resource and activity is needed by some value proposition; revenue beats cost at a realistic number of customers; and the riskiest assumption is written down with a test (an interview question or a small experiment).

The Business Model Canvas is by Strategyzer and Business Model Foundry AG, licensed CC BY-SA 3.0 (strategyzer.com/canvas). Layout, guiding questions and block patterns are adapted from the canvas and from Business Model Generation (Osterwalder and Pigneur, 2010).

My notes

## 7. Market study, competitors and positioning

Status:  ☒ To do     ☐ Doing     ☐ Done

What it is: Estimate how many buyers exist, split them into segments, choose a target, and position I-Crash against the alternatives (KitCheck/Bluesight, OnTraq, Inmedtory, SxanPro CartIQ, BlueKanGo, and paper or Excel).

Objective: Know your market size, your first target segment, and the single difference that matters to that segment.

For I-Crash: Build a simple bottom-up estimate: hospitals × carts per hospital × yearly price. Choose one first niche (for example public hospitals). Write one positioning statement.

Where to learn more:

Slides  EMP_11 (4 phases of a market study, segmentation, positioning statement)

Web  Startup Portugal ecosystem data

Web  SNS Transparency Portal (hospital and activity data)

Web  INE: national statistics

Book  Principles of Marketing (Kotler and Armstrong, ch. 7)

Competitors

| Competitor | What it offers | Price | Strength | Weakness |
| --- | --- | --- | --- | --- |
| KitCheck / Bluesight |  |  |  |  |
| OnTraq |  |  |  |  |
| Inmedtory |  |  |  |  |
| SxanPro CartIQ |  |  |  |  |
| BlueKanGo |  |  |  |  |
| Paper or Excel (today) |  |  |  |  |

Market size, bottom-up

| Item | Number | Source |
| --- | --- | --- |
| Hospitals in the first niche |  |  |
| Crash carts per hospital |  |  |
| Yearly price per cart |  |  |
| Market size = hospitals × carts × price |  |  |

My notes

# Phase 3. Protect and comply

## 8. Brand, domain and trademark

Status:  ☒ To do     ☐ Doing     ☐ Done

What it is: The name, logo, web domain and legal trademark registration.

Objective: Own a name you can defend and that customers remember. A good name is easy to say, easy to remember, and legally available.

For I-Crash: Your searches found no close conflict (nearest: Ice Crash, abicrash, INNOCRASH). Register icrash.pt now. Because “crash” is close to descriptive, I-Crash is a weak mark: add a distinctive logo, or consider a more distinctive name before investing in branding. Core classes 9 and 42; class 35 optional.

Where to learn more:

Slides  EMP_11 (the brand, name criteria) and EMP_12 (the brand identifies, is remembered and differentiates; it can support a premium price)

Web  INPI: trademark registration

Web  TMview: search EU and national trademarks

Web  TMclass: find the right Nice class

Web  DNS.PT: register .pt domains

Name candidates

| Name | Easy to say and remember? | Distinctive? | .pt domain free? | Trademark conflict? |
| --- | --- | --- | --- | --- |
| I-Crash |  | Weak (close to descriptive) | icrash.pt reported free | None close found |

My notes

## 9. Patents, copyright and open-source licences

Status:  ☒ To do     ☐ Doing     ☐ Done

What it is: Deciding what to protect and how: patent (technical invention), copyright (code, automatic), trademark, design, trade secret. Also checking that the licences of the libraries you use allow commercial sale.

Objective: Protect what is valuable without spending money you do not have, avoid destroying novelty by publishing too early, and avoid a licence problem that blocks a sale.

For I-Crash: No blocking European patent was found. US patents (RFID families and SxanPro) matter only if you sell in the US. Software alone is rarely patentable in Europe without a technical effect, so copyright plus know-how may be your main protection. Do not publish the unique mechanism (talks, posts, thesis) before deciding.

Where to learn more:

Web  INPI: provisional patent application (valid 12 months)

Web  EPO Guidelines: computer-implemented inventions

Web  Espacenet: search patents worldwide

Web  Choose a License: open-source licences compared

Ask  Your package manager’s licence report (list every dependency and its licence)

What to protect

| Asset | Possible protection | Cost | Decision and date |
| --- | --- | --- | --- |
| Name and logo | Trademark (classes 9 and 42) |  |  |
| Source code | Copyright (automatic) and trade secret |  |  |
| Unique mechanism | Patent only if there is a technical effect; do not publish first |  |  |
| Screens and design | Copyright; registered design is possible |  |  |
| Cart-content lists and data | Trade secret, contract terms |  |  |

My notes

## 10. Medical-device boundary (MDR)

Status:  ☒ To do     ☐ Doing     ☐ Done

What it is: EU rules decide when software counts as a medical device: broadly, when it is meant to diagnose, treat, monitor or guide clinical decisions. Inventory and checklist tools usually are not.

Objective: Confirm, in writing, that I-Crash stays on the logistics side, so it needs no medical-device certification. Design features accordingly.

For I-Crash: Avoid dose calculators, treatment prompts or anything that guides care. If you ever add such features, the answer changes.

Where to learn more:

Web  Regulation (EU) 2017/745 (MDR) on EUR-Lex

Web  MDCG 2019-11 explained: when software is a medical device

Web  Infarmed: Portuguese medicines and devices authority

Ask  A regulatory consultant (one hour to confirm your analysis)

My notes

## 11. Data protection and cybersecurity

Status:  ☒ To do     ☐ Doing     ☐ Done

What it is: RGPD (GDPR) compliance, EU hosting, access control, audit logs, backups, security testing, and the security questionnaires hospitals send suppliers. Check the status of the NIS2 cybersecurity rules in Portugal.

Objective: Pass a hospital’s data-protection and IT review without delay.

For I-Crash: Even without patient data, staff logins and the audit trail are personal data. Write a one-page security summary for hospitals. Reuse your authentication architecture document in this Project.

Where to learn more:

Web  CNPD: Portuguese data protection authority

Web  CNCS: national cybersecurity centre

Web  OWASP Application Security Verification Standard

Ask  The hospital’s data protection officer (ask what they require from suppliers)

My notes

## 12. Clinical content and standards

Status:  ☒ To do     ☐ Doing     ☐ Done

What it is: What a crash cart must contain, how often it is checked, who may restock it, and what counts as expired. These come from resuscitation guidelines (for example the European Resuscitation Council and the Conselho Português de Ressuscitação) and from each hospital’s own protocol.

Objective: Make sure I-Crash’s checklists match real practice and that a clinician has reviewed them.

For I-Crash: My searches found mainly Brazilian standards and no single confirmed Portuguese national standard. Verify with ESEL and a hospital. Make cart contents configurable per hospital instead of hard-coding one list.

Where to learn more:

Ask  ESEL professors and CIDNUR (clinical review of your checklists)

Ask  A hospital’s resuscitation or quality team (their own cart protocol)

Web  European Resuscitation Council guidelines

Web  Ordem dos Enfermeiros

Web  Example audit study of crash carts (Brazil) (shows what such checks usually find)

My notes

## 13. Contracts and insurance

Status:  ☒ To do     ☐ Doing     ☐ Done

What it is: The paperwork: pilot agreement, confidentiality (NDA), software terms of service, data-processing agreement with the hospital, limits of liability, and insurance (professional liability, cyber).

Objective: Be able to sign with a hospital without taking on unlimited risk.

For I-Crash: Even a free pilot needs a short signed agreement covering scope, duration, data and IP.

Where to learn more:

Ask  A lawyer (ask the ISEL incubator or Startup Portugal for templates and referrals)

Ask  An insurance broker (quotes for professional and cyber insurance)

Web  IAPMEI: support for new companies

My notes

# Phase 4. Build and test

## 14. Product scope and roadmap (MVP)

Status:  ☒ To do     ☐ Doing     ☐ Done

What it is: Decide the smallest version that solves the top pains (the cart check with expiry dates, expiry alerts, restock, audit report, admin dashboard) and what waits for later.

Objective: Have something testable quickly instead of building everything.

For I-Crash: Use the audit documents in this Project as the backlog, then rank items by the pains found in interviews (Step 4). EMP_12 splits a product into three levels: the core benefit (a cart that is always ready), the real product (the app features) and the augmented product (onboarding, training, support, reports). Build the first two; plan the third early, because hospitals buy it too.

Where to learn more:

Slides  EMP_12 (product levels: core, real, augmented)

Slides  EMP_08 (concept test, product development process)

Book  The Lean Startup (Eric Ries)

Web  Do Things That Don’t Scale (Paul Graham)

Feature backlog

| Feature | Pain it solves | Priority (now, next, later) | Done? |
| --- | --- | --- | --- |
| Check a cart and register expiry dates | The monthly check takes a whole morning |  |  |
| Expiry alerts | Items replaced early or found too late |  |  |
| Restock list |  |  |  |
| Audit report |  |  |  |
| Admin dashboard |  |  |  |

My notes

## 15. System design and architecture validation

Status:  ☒ To do     ☐ Doing     ☐ Done

What it is: Check, before building more, that the architecture will hold: the components (tablet app, backend API, database, web admin dashboard, authentication), the data model (carts, items, expiry dates, checks, users, hospitals), several hospitals on one system, offline use and sync, failure cases, hosting and running cost. Validate it with diagrams, design reviews, threat modelling, and small throw-away prototypes of the riskiest assumptions.

Objective: Find structural problems cheaply, on paper and in small experiments, instead of after the pilot, and have a design you can show a hospital IT team.

For I-Crash: Reuse the system-design and authentication documents in this Project. Write down the 5 to 10 key decisions with their reasons, test the riskiest one (offline sync, for example) with a small prototype, and ask someone outside the team to review.

Where to learn more:

Web  The C4 model for architecture diagrams

Video  Visualising software architecture with the C4 model (Simon Brown)

Web  Architecture Decision Records

Web  OWASP: Threat Modeling

Book  Designing Data-Intensive Applications (Martin Kleppmann)

Ask  An ISEL professor or experienced engineer (a design review)

Key design decisions

| Decision | Options | Choice and reason | How to test it |
| --- | --- | --- | --- |
| Offline use and sync |  |  |  |
| Several hospitals on one system |  |  |  |
| Login and roles |  |  |  |
| Hosting and running cost |  |  |  |
| Data model |  |  |  |

My notes

## 16. User-centred design and screens

Status:  ☒ To do     ☐ Doing     ☐ Done

What it is: Designing the screens around how nurses really work: landscape tablet, gloves, stress, interruptions, shared device, varied lighting. The path is user profiles and task flows from the interviews, then wireframes, then high-fidelity screens, with a design standard, accessibility (contrast, touch-target size) and error prevention (confirmations, undo).

Objective: Screens a nurse can use correctly in seconds under pressure, and a consistent look that builds trust.

For I-Crash: Use the design standards, app and dashboard design templates and Figma-versus-app audits already in this Project as the base. Test Figma prototypes with nurses before changing code.

Where to learn more:

Web  Nielsen’s 10 usability heuristics

Video  Nielsen Norman Group on YouTube

Web  WCAG: web accessibility guidelines

Book  The Design of Everyday Things (Don Norman)

Book  Don’t Make Me Think (Steve Krug)

Slides  EMP_09 and EMP_10 (customer jobs, pains and gains)

My notes

## 17. Engineering quality and testing

Status:  ☒ To do     ☐ Doing     ☐ Done

What it is: Automated tests at several levels: unit tests (single functions), integration tests (app, API and database together) and end-to-end tests (full flows such as “complete a cart check”). Add code review, static analysis, a pipeline that runs the tests on every change (CI), performance and offline tests, security scans of dependencies, accessibility checks, a device and OS matrix, a bug tracker and a release process.

Objective: Change the app safely, catch bugs before nurses do, and show hospitals evidence of quality.

For I-Crash: Start with tests for the critical rules (expiry calculation, check completion, restock, roles and permissions), then the main flows. Keep a short test report to show hospitals. Medical-software standards such as IEC 62304 apply only if you become a medical device (Step 10).

Where to learn more:

Web  The Practical Test Pyramid (Martin Fowler)

Video  Testing Pyramid: unit, integration and E2E tests

Web  OWASP Web Security Testing Guide

Web  ISTQB: software testing certification and syllabus

Ask  The testing documentation of your framework (unit, widget and integration test guides)

Test plan

| Test type | What it covers | Tool | Status |
| --- | --- | --- | --- |
| Unit tests |  |  |  |
| Integration tests |  |  |  |
| End-to-end tests |  |  |  |
| Security checks |  |  |  |
| Offline and sync tests |  |  |  |

My notes

## 18. Usability testing

Status:  ☒ To do     ☐ Doing     ☐ Done

What it is: Watching real users try the app and measuring task success, time on task, errors and satisfaction. Methods: task-based tests with thinking aloud (about 5 users per round), first-click tests on the Figma prototype, questionnaires (SUS for overall usability, the Single Ease Question after each task), online forms for quick feedback, expert heuristic review, and a timed mock emergency scenario.

Objective: Prove that nurses can use it correctly and quickly, find design problems early, and produce numbers for your pitch (for example SUS score and time saved).

For I-Crash: Write 5 realistic tasks (find and mark an expired item, complete a cart check, restock after use). Set targets first, for example task success of at least 90% and SUS above 68, the commonly cited average. Use a short Portuguese consent form, anonymise results, and use no patient data. Repeat after each fix.

Where to learn more:

Web  Why You Only Need to Test with 5 Users (NN/g)

Video  Usability Testing 101

Web  MeasuringU: System Usability Scale (SUS)

Book  Rocket Surgery Made Easy (Steve Krug)

Slides  EMP_10 (interview rules: facts, not opinions)

Ask  ESEL students and professors (as test participants, with consent)

Usability test results

| Task | Participant | Done? (yes or no) | Time | Problems seen | Fix |
| --- | --- | --- | --- | --- | --- |
| Check a cart and register expiry dates |  |  |  |  |  |
| Find items close to expiry |  |  |  |  |  |
| Register a replaced item |  |  |  |  |  |

My notes

## 19. Hospital integration and hardware

Status:  ☒ To do     ☐ Doing     ☐ Done

What it is: How I-Crash fits the hospital: shared tablets, weak Wi-Fi (offline mode), barcode or QR labels on items (GS1/UDI), single sign-on, links to pharmacy or clinical systems through standards such as HL7 FHIR, accessibility.

Objective: Reduce the work hospital IT must do to adopt you and find deal-breakers early.

For I-Crash: Start with no integration (standalone) and offer integration later as an upgrade.

Where to learn more:

Ask  The informatics department of your pilot hospital (what devices, networks and logins they use)

Web  HL7 FHIR standard

Web  SPMS: SNS shared services and interoperability

Web  GS1 Portugal: barcodes and product identification

My notes

## 20. Pilot with ESEL or a hospital, and evidence

Status:  ☒ To do     ☐ Doing     ☐ Done

What it is: A small real-world test in one or two wards, with ESEL students or professors and ideally a hospital.

Objective: Produce proof: time saved per check, errors or expired items caught, user satisfaction, and a written letter of support.

For I-Crash: Agree 3 metrics before starting. Use the pilot agreement from Step 13 and the questionnaires from Step 18. Ask ESEL whether an ethics review is needed. A usability test inside a course project may be simpler than a research study.

Where to learn more:

Slides  EMP_08 (market test)

Ask  GEI-ESEL and CIDNUR at ESEL (pilot access and ethics rules)

Web  Hospital Innovation Challenge (example of startup-hospital pilots)

Book  The Lean Startup (Eric Ries)

Pilot measures

| Measure | Today (baseline) | Target | Result |
| --- | --- | --- | --- |
| Time for the monthly crash-cart check | Approx. 5 hours (a full morning) |  |  |
| Paper used per month |  |  |  |
| Items thrown away close to expiry |  |  |  |
| Users who would keep using it (1 to 5) |  |  |  |

My notes

# Phase 5. Sell

## 21. Pricing and unit economics

Status:  ☒ To do     ☐ Doing     ☐ Done

What it is: Your price model (per cart, per hospital, yearly subscription), the cost to serve each customer, the cost to win one, and how fast it pays back.

Objective: Be sure every customer makes money for you and that the price is one a hospital can approve easily.

For I-Crash: Keeping the first contract small makes buying easier (see Step 22). Use the price corridor from EMP_12: your costs set the minimum, competitors’ prices the reference, and the value to the hospital the maximum. Penetration pricing (a low entry price, raised later) suits a first pilot; skimming needs strong differentiation and a customer group that is not price-sensitive, which you have not shown yet. EMP_12 lists what lowers price sensitivity (few comparable alternatives, a small share of total spend, a cost someone else shares): ask about these in the interviews.

Where to learn more:

Slides  EMP_12 (price: cost, competitor and value based; price sensitivity; skimming and penetration; discount types)

Slides  EMP_08 (cost-plus pricing at introduction, penetration pricing at growth)

Web  SaaS Metrics 2.0 (David Skok)

Ask  Competitor pricing pages and quotes (ask hospitals what they pay today)

Unit economics (fill with real numbers)

| Item | Per cart per year | Per hospital per year | Note |
| --- | --- | --- | --- |
| Price |  |  |  |
| Hosting and tools |  |  |  |
| Support time |  |  |  |
| Cost to win one customer |  |  |  |
| Margin |  |  |  |
| Payback time (months) |  |  |  |

My notes

## 22. How hospitals buy

Status:  ☒ To do     ☐ Doing     ☐ Done

What it is: The route from a happy user to a signed purchase. Public hospitals buy under the Código dos Contratos Públicos, with SPMS as central purchaser for some goods and services.

Objective: Know who signs, which procedure applies and how long it takes, so sales are planned and not hoped for.

For I-Crash: The procurement code was revised by Decreto-Lei 177/2026, in force since 1 October 2026. As researched, direct award applies to goods and services up to €75K and prior consultation up to €130K: confirm in the legal text. Buyers are usually several people (nursing, pharmacy, quality, IT, administration).

Where to learn more:

Web  BASE: Portuguese public procurement portal

Web  SPMS: central purchasing for the SNS

Web  Diário da República: legal texts and tenders

Web  TED: EU tenders

Slides  EMP_07 (Startup Portugal’s InovGov: startups selling to the public sector)

Who is involved in a purchase (first hypotheses, confirm in interviews)

| Role | What they care about | Likely objection | How to reach them |
| --- | --- | --- | --- |
| Nursing director | Safe carts, nurse time |  |  |
| Pharmacy | Stock and expiry control |  |  |
| Quality and risk | Audit evidence |  |  |
| IT | Security, integration |  |  |
| Administration and purchasing | Cost, procedure |  |  |

My notes

## 23. Go-to-market: channels, partners and references

Status:  ☒ To do     ☐ Doing     ☐ Done

What it is: A plan to reach buyers: target list of hospitals, warm introductions, a reference case, website and LinkedIn presence, a demo, events, professional associations, and partners such as suppliers of resuscitation carts.

Objective: A repeatable path to your first 3 to 5 customers.

For I-Crash: Your pilot hospital and ESEL are the best first introductions. Turn the pilot into a one-page case study. Use the four variables of the marketing mix (EMP_12) as a checklist, shown below, and keep them consistent with each other and with your positioning from Step 7.

Where to learn more:

Slides  EMP_12 (distribution channel levels and strategies; communication goals and media)

Slides  EMP_11 (buying decision process)

Book  Traction (Weinberg and Mares)

Video  How to Get Your First Customers (Y Combinator)

Web  Ordem dos Enfermeiros

Web  Innovating Health Together conference

Marketing mix checklist (EMP_12): first draft, to test

| Variable | Questions from EMP_12 | First draft for I-Crash |
| --- | --- | --- |
| Product | What is the core benefit, the real product (features, brand, quality) and the augmented product (installation, training, support, warranty)? | Core: a cart that is always ready and provably checked. Real: tablet app, alerts, reports, admin dashboard. Augmented: onboarding, training, support, audit report. Brand: see Step 8. |
| Price | Costs give the minimum, competitors the reference, customer value the maximum. Skimming or penetration at launch? Which discounts? | Penetration for the first customers (a small first contract), a volume discount for many carts, a review after the pilot. See Step 21. |
| Distribution | Direct (level 0) or through intermediaries (level 1, 2)? Exclusive, selective or intensive? What do cost, control and image say? | Direct to hospitals at first. A cart or equipment supplier could resell later: fewer contacts for you, but less control of price and customer. |
| Communication | Inform, persuade or remind? Which media suit the target and the product? | Inform with a demo and a one-page case study, persuade with pilot results, remind through nursing events and LinkedIn. Few buyers, so direct selling beats mass media. |

Keep the four consistent with each other and with your positioning (Step 7): a premium message with a bargain price confuses buyers.

Marketing Mix of I-Crash (EMP_12): first draft, to test, in the layout of the class slide

Commercial strategy for crash-cart management in hospitals. Product and Place on the left, Price and Promotion on the right.

| MAIN PRODUCT A mobile app and web dashboard that guide the monthly crash-cart check, warn about expiring or missing items, and produce an audit report.. THREE FEATURES – Guided check with expiry-date capture and alerts – Restock list and check history – Admin dashboard and audit report for pharmacy and quality. UNIQUE VALUE PROPOSITION A crash-cart check that takes much less than a morning (approx. 5 hours today), with no paper, less wasted stock and an audit trail in one click.. MAIN CHANNEL Direct sales to hospitals (B2B), starting with one pilot.. HOW CUSTOMERS WILL ACCESS IT – Warm introduction through ESEL or the pilot hospital – Demo, then a pilot on the hospital’s own devices – Hosted app with a subscription and support contract. OTHER CHANNELS – Suppliers of crash carts and resuscitation equipment, as resellers – Hospital groups and private clinics – Public procurement for larger contracts (Step 22). | PRICE Small first contract: a free or discounted pilot in exchange for a case study, then a yearly subscription per cart or per hospital (to test).. WHY WILL THEY PAY THIS PRICE? – Staff hours saved on the monthly check – Fewer consumables thrown away, less paper – Audit evidence ready when inspectors ask – A small first contract is easier to approve (Step 22). PRICING STRATEGY Penetration at first (low entry price, raised after proof), checked against value: what the monthly paper check costs in staff time, and what is wasted. Volume discount for many carts. See Step 21.. PROMOTION: THREE MAIN CHANNELS – Nursing events and networks (ESEL, Ordem dos Enfermeiros, health-innovation conferences) – LinkedIn and a simple website with a demo – A one-page case study from the pilot. MOST EFFECTIVE CHANNEL Warm introductions and pilot references, because there are few buyers and each trusts a peer hospital. Confirm in the interviews (Step 4).. |
| --- | --- |

Keep the four Ps consistent with each other and with your positioning (Step 7).

My notes

## 24. Support and onboarding

Status:  ☒ To do     ☐ Doing     ☐ Done

What it is: How customers get started and get help: short nurse training, admin setup, support hours, uptime, backups and a bug-reporting process.

Objective: Keep customers and earn references. Hospitals expect clear support terms.

For I-Crash: Decide who answers a call at 3 a.m. before you promise 24/7.

Where to learn more:

Ask  Your pilot users (what training and help they needed)

Web  Google SRE books (free) (for uptime and incident thinking)

Ask  Competitors’ public service-level agreements (as examples of support terms)

My notes

# Phase 6. Company and money

## 25. Business plan and financials

Status:  ☒ To do     ☐ Doing     ☐ Done

What it is: Executive summary, strategy, team, marketing plan and a financial plan: projected income, costs, cash flow and break-even.

Objective: Know how much money you need, what for, and when you would run out of cash.

For I-Crash: Include developer time, hosting and security, insurance, support, sales and pilot costs. Show three scenarios: cautious, expected, optimistic. Reuse any business plan you write for coursework.

Where to learn more:

Slides  EMP_01 (business plan structure and reading list)

Slides  EMP_12 (marketing mix: product, price, distribution, communication) (for the marketing plan section)

Book  Entrepreneurship (Zacharakis, Corbett and Bygrave)

Book  O Processo Empreendedor e a Criação de Empresas de Sucesso (F. Gaspar)

Web  IAPMEI: business plan and support material

Ask  An accountant (TOC) (review your projections)

Three scenarios, first year

| Line | Cautious | Expected | Optimistic |
| --- | --- | --- | --- |
| Customers |  |  |  |
| Revenue |  |  |  |
| Developer time |  |  |  |
| Hosting and security |  |  |  |
| Insurance |  |  |  |
| Support |  |  |  |
| Sales and pilot costs |  |  |  |
| Legal and accounting |  |  |  |
| Cash at the end of the year |  |  |  |

My notes

## 26. Create the company

Status:  ☒ To do     ☐ Doing     ☐ Done

What it is: The legal entity: a sociedade unipessoal por quotas or an Lda, set up through Empresa Online or Empresa na Hora, plus an accountant, a bank account and a founders’ agreement.

Objective: Be able to sign contracts, invoice, receive grants and take investment.

For I-Crash: Setup costs roughly €220 to €360 as researched. You do not need a company for interviews. Create it when you have a paid pilot, a grant or an investor. Write the founders’ agreement with vesting first.

Where to learn more:

Web  gov.pt: create a company online

Web  Empresa Online: frequently asked questions

Web  Guide: Empresa na Hora and Empresa Online (InvoiceXpress)

Slides  EMP_06 (questions to answer before starting a business)

Ask  An accountant (company type, tax, bookkeeping)

My notes

## 27. Funding and incentives

Status:  ☒ To do     ☐ Doing     ☐ Done

What it is: The funding sources matched to your stage. Aim for 2 or 3 realistic ones, not all of them.

Objective: Fund the next 12 months without losing control too early.

For I-Crash: Now (no company): ISEL incubator, IPL entrepreneurship office, INPI vouchers, EIT Jumpstarter, and the Hospital Innovation Challenge (Health Cluster Portugal with IPN and EIT Health Innostars; the 2025 edition closed on 31 July, so check whether a 2026 edition exists). With a company: Portugal Ventures, Bynd, business angels, incentive systems. Later: EIT Health, EIC Accelerator, SIFIDE. Startup Portugal recognition (reported 2024) needs a company under 10 years old plus ANI recognition, a venture round or public-fund investment, and unlocks tax benefits. The StartUP Voucher probably does not fit a student with income: check eligibility.

Where to learn more:

Web  Startup Portugal: programmes and vouchers

Web  Startup Portugal ecosystem map

Web  IAPMEI: incentives and financing

Web  Portugal Ventures

Web  EIT Jumpstarter

Web  Startup Portugal recognition: requirements and benefits

Slides  EMP_07 (StartUP Portugal strategy and funding instruments)

Funding options

| Option | What it gives | Conditions and deadline | Status | Next action |
| --- | --- | --- | --- | --- |
| ISEL incubator or IPL entrepreneurship office |  |  |  |  |
| INPI vouchers |  |  |  |  |
| EIT Jumpstarter |  |  |  |  |
| Hospital Innovation Challenge |  |  |  |  |
| Startup Portugal programmes |  |  |  |  |

My notes

## 28. Pitch deck, demo and story

Status:  ☒ To do     ☐ Doing     ☐ Done

What it is: A short story and slide deck: problem, pain, solution, impact, vision, call to action, plus a live demo.

Objective: Make a hospital or an investor understand and remember the problem in 2 to 3 minutes and act on a specific ask.

For I-Crash: Open with a real moment from your interviews, not an invented one. Link it to SDG 3 (health). Add slides on traction (pilot results), team, business model, competition, market size and the ask: amount and use of funds.

Where to learn more:

Slides  EMP_03 to EMP_05 (storytelling, pitch structure, SDG business story)

Video  How to Pitch to Investors (Michael Seibel, Y Combinator)

Video  How to Pitch Your Startup (Kevin Hale, Y Combinator)

Web  Startup Portugal: Pitch Voucher and startup vouchers

Pitch outline

| Slide | Message in one sentence | Evidence needed |
| --- | --- | --- |
| Problem | The monthly crash-cart check takes a whole morning (approx. 5 hours), on paper. | Interview quotes |
| Solution |  |  |
| Demo |  |  |
| Market |  |  |
| Business model |  |  |
| Pilot results |  |  |
| Team |  |  |
| The ask |  |  |

My notes

## 29. Network, mentors and learning

Status:  ☒ To do     ☐ Doing     ☐ Done

What it is: The people and programmes that give advice, introductions and credibility.

Objective: Find a clinical champion in a hospital, a mentor, and your first investors.

For I-Crash: Add a commercial advisor or co-founder if you lack sales experience.

Where to learn more:

Web  NOVA Entrepreneurship Academy (free online course)

Web  UPTEC School of Startups

Web  Founder Institute: Lisbon events

Web  Health Cluster Portugal

Web  Innovating Health Together conference (Porto, held in October in 2025)

Ask  GEI-ESEL (ESEL entrepreneurship and innovation office)

Contacts

| Name | Organisation | Why them | Next action | Done? |
| --- | --- | --- | --- | --- |

My notes

# Phase 7. Later

## 30. Growth: other markets and products

Status:  ☒ To do     ☐ Doing     ☐ Done

What it is: After the first customers: more hospitals, private clinics, Spain and the rest of the EU, other types of emergency carts and kits.

Objective: Have the long-term story investors ask about, without building it now. Do not expand before the product is proven.

For I-Crash: Keep language and cart contents configurable from the start, which makes this step cheap later.

Where to learn more:

Slides  EMP_08 (product life cycle, adapting to other markets)

Web  Startup Portugal: Business Abroad and international programmes

Web  EIC Accelerator

Web  EIT Health

My notes

# Reference library: where to gather information

The main places to keep going back to, grouped by topic. Open them when a step above sends you there.

## Start and fund a company in Portugal

- Startup Portugal – programmes, vouchers, startup recognition

- Startup Portugal ecosystem map – incubators, investors, support

- IAPMEI – incentives, templates, entrepreneur support

- gov.pt: create a company online – Empresa Online

- Portugal Ventures – venture capital

- EIT Jumpstarter – early-stage health innovation programme

## Learn entrepreneurship

- NOVA Entrepreneurship Academy – free online course

- UPTEC School of Startups – programme for first steps

- Founder Institute: Lisbon – events and startup programme

- Strategyzer – canvases and tools

- Y Combinator on YouTube – startup talks (customers, pitching, first users)

- Your ISEL slides – EMP_01 to EMP_12 in your teoria folder (EMP_12 is the Marketing Mix)

- Strategyzer: Business Model Canvas – free PDF template and explanation

- Business Model Generation (preview) – the PDF you downloaded: one chapter per canvas block

## Intellectual property and brand

- INPI – patents, trademarks, provisional applications

- TMview – trademark search

- TMclass – Nice classes

- DNS.PT – .pt domains

- Espacenet – patent search

- EPO Guidelines – what is patentable in Europe

## Regulation, data and security

- Regulation (EU) 2017/745 (MDR) – medical device law

- MDCG 2019-11 explained – is your software a medical device?

- Infarmed – Portuguese authority

- CNPD – data protection

- CNCS – cybersecurity

- OWASP – application security standards and guides

## Hospitals, health and selling to the SNS

- SPMS – SNS shared services and central purchasing

- BASE – public procurement portal

- Diário da República – laws and tenders

- SNS Transparency Portal – hospital and activity data

- Health Cluster Portugal – health innovation network

- Innovating Health Together – health innovation conference (Porto)

- ESEL – Lisbon nursing school: GEI-ESEL, CIDNUR

- Ordem dos Enfermeiros – nursing professional body

- European Resuscitation Council – resuscitation guidelines

- HL7 FHIR – health data interoperability

- GS1 Portugal – barcodes and product identification

## Design, engineering and testing

- Nielsen Norman Group – usability articles and videos

- MeasuringU – usability metrics (SUS, task success)

- WCAG – accessibility guidelines

- C4 model – architecture diagrams

- Martin Fowler: Practical Test Pyramid – how to balance tests

- ISTQB – testing syllabus

# Open items to settle first

- IP ownership and any ISEL/IPL rights (Step 2).

- Whether I-Crash stays on the logistics side of the medical-device rule (Step 10).

- The Portuguese crash-cart content standard, still unconfirmed (Step 12).

- A pilot hospital: none confirmed yet (Step 20).

- US freedom-to-operate check before any US sales (Step 9).

- A weak trademark: decide on a distinctive logo or name (Step 8).

- The Business Model Canvas drafts in Step 6 are guesses: test each one in the interviews (Steps 4 and 5).

# Suggested next four weeks

- Week 1: talk to your co-author and IPL about ownership (Step 2); write the one-page scope (Step 3); register icrash.pt; review the first Business Model Canvas draft (Step 6).

- Week 2: write the interview guide and book the first 5 interviews, including an ESEL professor (Step 4).

- Week 3: finish interviews; build the Value Proposition Canvas; first market-size estimate (Steps 5 and 7); run a first usability test on the Figma prototype (Steps 16 and 18).

- Week 4: agree a pilot with ESEL or a hospital (Steps 12 and 20); draft the 2-minute story and a first deck (Step 28).

Free notes

My notes

Notes. Figures marked “as researched” or “reported” come from October 2026 research: check them at the source. Video links were chosen from search results by title and not watched in full; skim before recommending to others. Links can change over time. This is not legal or financial advice.